COMPLIANCE AUDIT REPORT

Audit Reference: COMP-2024-Q1-003

Audit Period: January 1 – March 31, 2024

Audit Type: Internal ISO 9001:2015 Compliance Audit

Auditor: Internal Audit Team, Compliance Department

SCOPE

This audit covers quality management system (QMS) compliance for the Operations and Engineering

divisions against ISO 9001:2015 requirements.

FINDINGS SUMMARY

NON-CONFORMANCES (NC) – MUST BE CLOSED WITHIN 30 DAYS

NC-01: Document Control – 14 controlled documents found without current revision signatures.

Responsible: Document Controller | Deadline: May 15, 2024

NC-02: Calibration Records – 3 pressure gauges overdue for calibration (last cal: Sep 2023).

Responsible: Engineering Team | Deadline: April 30, 2024

OBSERVATIONS (OBS) – IMPROVEMENT RECOMMENDED

OBS-01: Supplier evaluation records are incomplete for 2 vendors.

OBS-02: Training matrix for new hires is not updated consistently.

POSITIVE FINDINGS

- Corrective action closure rate improved from 68% to 89% vs previous quarter.

- Customer complaint resolution time reduced to average 4.2 days (target: 5 days).

REQUIRED ACTIONS

- Ensure all NCs are addressed and evidence submitted to Compliance by May 15, 2024 (MANDATORY)

- Schedule management review meeting by May 20, 2024

- Update supplier evaluation procedure by June 1, 2024

AUDIT CONCLUSION: CONDITIONAL PASS

Next scheduled audit: Q2 2024 (July 2024)

Chief Compliance Officer

Date: April 13, 2024